# 🚀 WATERSENSE 2026 - ACTION PLAN & CHECKLIST

# Implementation Guide for 2026 Execution

____________________________________________________________

# IMMEDIATE ACTIONS (Next 30 Days)

## [ ] Board & Funding (Week 1)

[ ] Schedule board presentation (GO/NO-GO decision)

[ ] Present Executive Summary + Financial Model

[ ] Get formal approval for Phase 1 execution

[ ] Initiate fundraising process (Series A targeting)

## [ ] Leadership Hiring (Week 1-2)

[ ] Recruit VP Engineering (URGENT critical path)

Background: IoT + ML + Node.js expertise

Role: Tech strategy + MVP development lead

Timeline: Offer by Week 2

[ ] Begin recruiting Lead Backend Engineer

Stack: Node.js, PostgreSQL, real-time systems

Start: First week March

[ ] Begin recruiting Product Manager

Background: AgriTech or SaaS B2B

Start: First week March

## [ ] Legal & Setup (Week 1)

[ ] Finalize legal entity registration

[ ] Setup banking + accounting systems

[ ] Insurance policies (general liability, D&O)

[ ] Office space (if needed)

[ ] Setup compliance (RGPD, data protection)

## [ ] Product Technical Setup (Week 1-2)

[ ] Finalize tech architecture decisions

[ ] AWS account setup + security configuration

[ ] GitHub repository + CI/CD pipeline initialization

[ ] Development environment setup

[ ] Database schema preliminary design

## [ ] Marketing Foundation (Week 1)

[ ] Domain registration (watersense.farm or similar)

[ ] Website hosting setup (Vercel, Netlify)

[ ] Email infrastructure (SendGrid, Mailgun)

[ ] Google Ads & Analytics setup

[ ] CRM selection (HubSpot vs Pipedrive)

____________________________________________________________

# Q1 2026 EXECUTION CHECKLIST

## WEEK 1-2: Foundation

**Product Development:**

[ ] Complete tech stack finalization

[ ] API design documentation

[ ] Database schema completion

[ ] DevOps infrastructure blueprint

[ ] Start backend development (core APIs)

**Team Building:**

[ ] Hire VP Engineering (offer + negotiation)

[ ] Hire Lead Backend Engineer

[ ] Hire Lead Frontend Engineer

[ ] Hire Product Manager

[ ] Setup team infrastructure (Slack, Jira, etc)

**Fundraising:**

[ ] Prepare pitch deck (20 slides)

[ ] Complete financial model (5-year projections)

[ ] Create one-pager for VCs

[ ] Identify Series A targets (AgriTech + SaaS focused)

[ ] Begin warm introductions via advisors

**Marketing/Web:**

[ ] Landing page v1 launch (minimal + value prop)

[ ] SEA campaigns initial setup (Google Ads)

[ ] Email list building begins (sign-up forms)

[ ] Social media accounts setup (LinkedIn, Facebook)

____________________________________________________________

## WEEK 3-4: Product Development Ramp

**Backend Development:**

[ ] 30% of MVP features coded

[ ] API endpoints for sensors + data

[ ] User authentication system

[ ] Database migrations setup

[ ] Error handling + logging system

**Frontend Development:**

[ ] UI/UX design completion

[ ] Dashboard components setup

[ ] Responsive design framework

[ ] Build infrastructure (Webpack/Next.js config)

**IoT Integration Planning:**

[ ] Sensor hardware evaluation

[ ] MQTT protocol setup

[ ] Data ingestion pipeline design

[ ] Sensor data format standardization

**Team Growth:**

[ ] Hire Marketing Lead (part-time or full-time)

[ ] Hire QA Engineer

[ ] Hire DevOps Engineer

[ ] Total team: 8 FTE by end of Q1

**Partnership Development:**

[ ] Reach out to Agrial executives (CEO level)

[ ] Reach out to FRCUMA leadership

[ ] Reach out to regional SMAG (Burgundy, Champagne, Alsace)

[ ] Preliminary demos + meetings

[ ] LoI discussions begin

____________________________________________________________

## WEEK 5-8: Scale Development

**Backend (50% complete):**

[ ] Core sensor data APIs

[ ] Recommendation engine skeleton

[ ] User management system

[ ] Dashboard API endpoints

[ ] Real-time data streaming (WebSockets)

**Frontend (40% complete):**

[ ] Main dashboard page

[ ] Chart components (Recharts integration)

[ ] Sensor data visualization

[ ] Mobile responsiveness verified

[ ] User authentication UI

**Product Features:**

[ ] Basic sensor data collection

[ ] Real-time alerts system

[ ] Historical data analysis

[ ] User settings/preferences

**Partnerships:**

[ ] Multiple 1-on-1 calls (CEO + partnership managers)

[ ] Pilot proposals sent (free 3-month trials)

[ ] LoI (Letter of Intent) discussions advanced

[ ] Target: 2-3 LoI signed by week 8

**Marketing:**

[ ] 5 blog posts published (irrigation, water saving, AI, ROI)

[ ] Webinar #1: "Water Savings ROI" (100+ registrations)

[ ] Email campaign #1 (500+ farmers in database)

[ ] SEA campaigns ramping (800 clicks/week target)

[ ] Influencer outreach begins (10+ KOL identified)

**Fundraising:**

[ ] VC pitches begin (5+ meetings target)

[ ] Term sheet discussions (if positive)

[ ] Due diligence materials prepared

[ ] Strategic investor outreach (cooperatives, distributors)

____________________________________________________________

## WEEK 9-13: MVP Launch & Pilot Onboarding

**Product MVP (80% complete by week 12, 100% by week 13):**

[ ] All core features coded

[ ] Stress testing completed

[ ] Performance optimization done

[ ] Security audit completed

[ ] Production deployment (March 31)

[ ] Monitoring + alerting setup

[ ] Uptime verification (99.5%+ target)

**Pilot Customer Onboarding:**

[ ] First 10 pilots identified (preferably early adopters)

[ ] Onboarding process documented

[ ] Support process established

[ ] Weekly check-ins scheduled

[ ] Success metrics tracked

**Beta Testing:**

[ ] Internal team testing (2 weeks)

[ ] Pilot team feedback collection

[ ] Bug fixes + optimizations

[ ] Documentation updates

[ ] Help center creation

**Marketing Launch:**

[ ] Official press release prepared

[ ] Launch announcement email campaign

[ ] Social media campaign (launch week)

[ ] Blog post: "WaterSense Launches" (SEO optimized)

[ ] Customer testimonial video #1

**Funding Closure:**

[ ] Final negotiations with Series A investor

[ ] Term sheet signing

[ ] Due diligence completion

[ ] Funds transfer (target: March 31)

[ ] Investor relations established

**Team at Target (8 FTE):**

[ ] CEO (founder/appointed)

[ ] VP Engineering

[ ] 2x Backend Engineers

[ ] 2x Frontend Engineers

[ ] Product Manager

[ ] Marketing Lead

**Q1 MILESTONES:**

🎯 MVP production-ready (March 31)

🎯 10 pilot customers on-boarded + happy

🎯 3 partner LOI signed (Agrial, FRCUMA, regional SMAG)

🎯 Funding closed (1.5M€ Series A)

🎯 100+ early leads in pipeline

🎯 Team at 8 FTE

____________________________________________________________

# Q2 2026 EXECUTION CHECKLIST

## APRIL: Official Launch

**Product:**

[ ] Fix any pilot issues from Q1

[ ] Performance tuning based on pilot feedback

[ ] Enhanced monitoring + alerts

[ ] Customer dashboard customization

**Sales Launch (April 1):**

[ ] First 50 customers on-boarding

[ ] Sales playbook finalized

[ ] CRM setup (HubSpot/Pipedrive configured)

[ ] Sales collateral prepared (one-pagers, case studies, ROI calculator)

[ ] Pricing page live + payment processing (Stripe)

**Partnerships:**

[ ] Agrial formal agreement signed

[ ] FRCUMA agreement signed

[ ] First regional SMAG agreement signed

[ ] White-label setup for partners

[ ] Partner portal launch

**Marketing:**

[ ] Website updated (launch messaging)

[ ] 5 new blog posts (case studies, how-tos)

[ ] Email campaigns weekly (2x)

[ ] Webinar #2: "Precision Irrigation 2026" (150+ registrations)

[ ] TechAgro Paris preparation (booth design, presentation)

**Events:**

[ ] TechAgro Paris confirmed (May 29-31)

[ ] Booth design + materials

[ ] Presentation script prepared

[ ] VIP customer invitations

**Team Growth:**

[ ] Hire first Account Executive (sales)

[ ] Hire Customer Success Manager

[ ] Hire UX/UI Designer

____________________________________________________________

## MAY-JUNE: Market Validation & Scaling

**Product:**

[ ] Advanced features (multi-field support)

[ ] Arvalis API integration begins

[ ] Mobile app design (iOS + Android)

[ ] Admin dashboard for customer management

[ ] Billing system optimization

**Sales Ramp:**

[ ] 450 new customers added (Total: 500)

[ ] Average deal value: 1,400€/year

[ ] Sales pipeline: 1.5M€ value

[ ] Customer onboarding streamlined

[ ] Support tickets <100 outstanding

**Partnerships:**

[ ] 2-3 cooperatives actively distributing

[ ] 100+ customers through partner channels

[ ] 20-30 customers direct digital

[ ] Partner success stories documented

[ ] Co-marketing campaigns active

**Marketing:**

[ ] TechAgro Paris (May 29-31)

[ ] Booth successful (500+ visitors)

[ ] 200+ qualified leads captured

[ ] Media coverage (3+ articles)

[ ] Customer meetings (5+ executives)

[ ] 6 blog posts published

[ ] 2 webinars (200+ attendees each)

[ ] 5 customer case studies (with ROI data)

[ ] Social media: 1,000+ followers (LinkedIn)

[ ] Email list: 5,000+ subscribers

**Events:**

[ ] Regional farm days (2x)

[ ] Farmer testimonial videos (2 published)

[ ] Channel partner training (1 session)

**Team Growth:**

[ ] Hire 2nd Account Executive

[ ] Hire 3rd Account Executive

[ ] Hire Sales Development Rep (SDR)

[ ] Hire DevOps Engineer

[ ] Total team: 14 FTE

**Q2 MILESTONES:**

📊 50 → 500 customers

📊 MRR: 18K€ → 180K€

📊 500+ qualified leads

📊 2 partners actively distributing

📊 TechAgro Paris successful

📊 NPS score: >50

____________________________________________________________

# Q3 2026 EXECUTION CHECKLIST

## JULY-SEPTEMBER: Acceleration & Expansion

**Product:**

[ ] Mobile app beta launch (iOS + Android)

[ ] Advanced ML features (predictive models)

[ ] Enterprise features (custom integrations)

[ ] Arvalis data integration live

[ ] API for partners (webhooks, data access)

**Sales & Partnerships:**

[ ] 300 new customers added (Total: 750)

[ ] 3-5 distributor agreements signed

[ ] Distributor training programs

[ ] Partner co-marketing campaigns

[ ] 200+ leads from partner channels

**Marketing:**

[ ] FIAAP Salon (July/August)

[ ] Booth presence

[ ] Presentation

[ ] 150+ leads captured

[ ] Open Farm Days (5 regional events)

[ ] Live demos

[ ] Farmer networking

[ ] Testimonial videos

[ ] 100+ high-value leads

[ ] 8 blog posts (SEO optimization)

[ ] Webinars (2x, 200+ each)

[ ] Farmer testimonial videos (5 published)

[ ] Video case studies (2-3 detailed success stories)

**Product Features:**

[ ] White-label platform for partners

[ ] Advanced analytics dashboard

[ ] Automated reporting (PDF generation)

[ ] Integration APIs (ERP systems)

[ ] Mobile app optimization

**Team Growth:**

[ ] Hire Partnership Lead

[ ] Hire Growth Manager

[ ] Hire QA Engineer

[ ] Hire Support Technician #2

[ ] Total team: 17 FTE

**International Prep:**

[ ] Belgium market analysis

[ ] Regulatory requirements (RGPD, local)

[ ] Translation infrastructure (FR/NL)

[ ] Partnership identification (Belgium cooperatives)

**Q3 MILESTONES:**

📊 500 → 750 customers

📊 MRR: 180K€ → 565K€

📊 50%+ year-over-year growth

📊 5+ active partners

📊 Mobile app beta

📊 250+ leads from open farm days

____________________________________________________________

# Q4 2026 EXECUTION CHECKLIST

## OCTOBER-NOVEMBER: Consolidation & Growth

**Product:**

[ ] Mobile app general availability (GA)

[ ] Enterprise features full rollout

[ ] Advanced ML (disease detection, yield optimization)

[ ] Premium data offerings launch

[ ] API marketplace (partner plugins)

**Sales & Expansion:**

[ ] 250 new customers added (Total: 1,000 YE target)

[ ] International launch prep (Belgium Q4)

[ ] Enterprise segment focus (200+ ha farms)

[ ] Distributor channel maturation

[ ] Sales team expansion discussions (Y2)

**Marketing:**

[ ] Year-end marketing push

[ ] Holiday subscriptions campaign

[ ] Gift bundling (B2B gift-giving)

[ ] Year-in-review content

[ ] 8 blog posts + evergreen content

[ ] 2 webinars (200+ attendees)

[ ] Press coverage (year-end reviews)

[ ] Thought leadership (CEO op-eds)

[ ] Awards submissions (AgriTech, innovation)

**Financial & Operations:**

[ ] Q4 financial forecasting + planning

[ ] Y2 budget preparation (detailed)

[ ] Investor relations (if VC-backed)

[ ] Tax planning + compliance

**Team Growth:**

[ ] Hire Finance/Admin person

[ ] Hire Head of Partnerships (if Partnership Lead proven)

[ ] Discussions on Y2 hiring (sales expansion)

[ ] Total team: 20 FTE target achieved

**International Launch:**

[ ] Belgium website launch (November)

[ ] Belgian cooperatives agreements

[ ] Customer support setup (FR/NL speakers)

[ ] Regulatory filings completed

**December: Year-End & Y2 Planning:**

[ ] Celebrate success + team appreciation

[ ] Year-in-review reporting (board + investors)

[ ] Customer success celebrations (testimonials)

[ ] Y2 roadmap finalization + commitment

[ ] Series B fundraising discussions (if needed)

[ ] Team expansion planning (Y2)

[ ] International strategy deepening

**Q4 MILESTONES:**

📊 750 → 1,000 customers (YE)

📊 MRR: 565K€ → 840K€

📊 Annual Revenue: 2.8M€ achieved

📊 +170% YoY growth

📊 EBITDA positive Q4

📊 20 FTE team target

📊 ARR: 10+ M€ forward-looking

📊 Belgium entry initiated

____________________________________________________________

# YEAR-END 2026 SUCCESS CRITERIA

## Revenue & Growth

✅ 1,000 customers acquired

✅ 2.8M€ annual revenue

✅ +170% year-over-year growth (vs Q1 2026 base)

✅ 840K€ MRR by December 31

## Product & Quality

✅ 99.5%+ platform uptime

✅ <2s average page load time

✅ <1% data loss incidents

✅ 95%+ customer satisfaction (NPS >50)

## Team & Organization

✅ 20 FTE team built

✅ 8 FTE (Q1) → 20 FTE (Q4) growth

✅ All key leadership roles filled

✅ Company culture established

## Financial Health

✅ Gross margin: 77%+ maintained

✅ EBITDA positive (Q4)

✅ CAC payback: <8 months

✅ LTV/CAC ratio: >40

## Strategic Position

✅ 3+ major partnerships active

✅ 2-3 distributors operational

✅ 500+ leads in pipeline (Y1 growth)

✅ Belgium entry initiated

✅ Series B funding discussions started (if needed)

## Market Leadership

✅ #1 French agricultural IoT platform recognition

✅ 50+ case studies with ROI proof

✅ 500+ water saved (million cubic meters)

✅ 150,000 farmers/hectares impacted

____________________________________________________________

# RISK MONITORING & MITIGATION

## Critical Path Items (CANNOT SLIP)

1. **VP Engineering Hire (Weeks 1-2)**

Risk: No technical leadership

Impact: Product delay, tech decisions falter

Mitigation: Executive search firm, $50K signing bonus if needed

Owner: CEO

2. **MVP Completion (March 31)**

Risk: Delay → Market window closes

Impact: Loss of early-mover advantage

Mitigation: Weekly sprints, priority ruthlessness, resource reallocation

Owner: VP Engineering

3. **Partner LOI Signing (Q1)**

Risk: Slow adoption → Revenue miss

Impact: -40% acquisition growth

Mitigation: CEO weekly calls, executive steering, flexible terms

Owner: CEO + Head of Partnerships

4. **Series A Funding Closed (Q1)**

Risk: Capital insufficient

Impact: Unable to execute roadmap

Mitigation: Multiple funding options (VC + grants + debt), bootstrap ready

Owner: CEO

5. **500 Customers by End Q2**

Risk: Slow sales → Revenue miss

Impact: -30% annual revenue

Mitigation: Sales team expansion, direct campaigns, partnership leverage

Owner: VP Sales/Commercial

____________________________________________________________

# MONTHLY REVIEW PROCESS

**Every Month (Last Friday):**

**Metrics Review:**

[ ] Revenue vs forecast

[ ] Customer acquisition vs target

[ ] MRR progression

[ ] Churn rate analysis

[ ] CAC vs budget

**Product Health:**

[ ] Uptime percentage

[ ] Bug/incident reports

[ ] Customer NPS score

[ ] Support ticket backlog

[ ] Feature completion %

**Team & Operations:**

[ ] Headcount vs plan

[ ] Burn rate vs forecast

[ ] Cash runway calculation

[ ] Payroll on track

[ ] HR/culture issues

**Market & Competitive:**

[ ] Competitor activity

[ ] Market conditions shifts

[ ] Regulatory changes

[ ] Customer feedback themes

[ ] Partnership updates

**Board Reporting (Quarterly):**

[ ] Deck: 10-15 slides summarizing month/quarter

[ ] Key metrics dashboard

[ ] Risks and mitigation updates

[ ] Upcoming priorities/asks

[ ] Financial performance

____________________________________________________________

# SUCCESS CHECKLIST (By December 31, 2026)

## FINAL VERIFICATION

[ ] **1,000+ customers** acquired across segments

[ ] **2.8M€ revenue** achieved for full year

[ ] **77% gross margin** maintained or exceeded

[ ] **Break-even status** achieved in Q4

[ ] **99.5% uptime** maintained full year

[ ] **20 FTE team** built successfully

[ ] **3+ partnerships** signed and operational

[ ] **Belgium entry** initiated with 50+ customers

[ ] **Series B ready** (if VC path chosen)

[ ] **Positive team morale** and culture established

[ ] **Customer NPS >50** achieved

[ ] **Zero critical security incidents**

## IF ALL CHECKED ✅

**2026 WATERSENSE IS OFFICIALLY A SUCCESS**

Company positioned for:

5,600+ customers by 2030

25M€+ revenue at maturity

150-250M€ valuation

IPO or strategic acquisition path

French AgriTech leadership

____________________________________________________________

# FINAL NOTES

**REMEMBER:**

✅ This is aggressive but achievable (with capital + team)

✅ Prioritize ruthlessly (do one thing really well)

✅ Monthly reviews keep on track

✅ Communication with team/board is critical

✅ Adaptability required (market responds)

✅ Culture matters (attract/retain best talent)

**GO WATERSENSE 2026!**

____________________________________________________________

*Action Plan Version: 1.0 (February 2026)*

*Ready for immediate execution*

*Contact: [CEO Name] for questions/updates*